Borrui Data

RapidsDB 2018 Development Plan

Rev 2

Table of Contents

1.	Overview	3

2.	Document History	3

3.	Release Approval Process	3

4.	Release Plan	4

4.1	Release 3.3.1	4

4.1.1	Delimited File Support – Phase 1	4

4.1.1.1	Hadoop Connector	4

4.1.1.2	RapidsSE	4

4.1.2	Hadoop csv Connector: Hive-style partitioning	5

4.2	Release 3.4	6

4.2.1	Delimited File Support Phase 2	6

4.2.2	Connectors: SCHEMA_METADATA	6

4.2.3	REFRESH CONNECTOR	6

4.2.4	CREATE AS SELECT	6

4.2.5	Support for Prepared Statements	6

4.2.6	Rapids-shell v2	6

4.2.7	SE: TPC-H SF10000 Feasibility Study	6

4.3	Release 3.4.1	6

4.3.1	Hadoop Connector – Support for string function predicates	7

4.3.2	Hadoop Connector – WRITE Interface Phase 1	7

4.3.2.1	INSERT Support	7

4.3.3	TRUNCATE	7

4.3.4	Rapids-shell Integration with the Unified JDBC Driver	7

4.4	Release 3.5	7

4.4.1	Execution Engine Performance Improvements – Phase 1	8

4.4.1.1	Hash Map Improvement	8

4.4.1.2	Move Major Data Structures Off-heap	8

4.4.1.3	.Resource Framework	8

4.4.2	SE Integration with New Execution Engine	9

4.4.3	Query Caching	9

4.4.4	User-Defined Functions (UDFs)/ User Defined Types (UDTs) Support – Phase 1	10

4.4.5	Full OUTER JOIN	10

4.4.6	User Authentication – Phase 1	10

4.4.7	TPC-H SF1000 Phase 1	10

4.4.8	Hadoop Connector – WRITE Interface Phase 2	10

4.4.8.1	CREATE and DROP TABLE	10

4.5	Release 3.6	10

4.5.1	UDF/UDT Support Phase 2	10

4.5.2	Analytic Windowing	10

4.5.3	ROLLUP	12

4.5.4	Cost-based Optimizer (Phase 1) - JOIN Order	12

4.5.5	TPC-H SF10000 Phase 2	12

4.5.6	TPC-DS SF1000 Phase 1	12

4.5.7	RapidsSE	13

4.5.7.1	Schema Metadata Persistence	13

4.5.7.2	Row Data Persistence	13

5.	Field Projects	13

5.1	Parallel Loader	13

5.2	Licensing	13

5.3	Unified JDBC Driver/rapids-shell	13

5.4	 In-database AI Phase I	13

6.	Future Projects	13

6.	SIGNOFF SHEET	15

# Overview

This document is the 2018 Development Plan for RapidsDB which reflects the priority 1 features agreed to from the discussions that have taken place between the Field and Development teams.  This document will be updated during the coming year as new features are added to the Development Plan for the following releases, or there are other changes to the releases in this plan.

# Document History

| Revision | Date | Description |
| --- | --- | --- |
|  | 5/19/2018 | Initial version |
| 1 | 5/21/2018 | Incorporated feedback from Jun and Ray |
| 2 | 6/1/2018 | - Moved TRUNCATE to R3.4.1 - Split HDFS Write interface across R3.4.1 and R3.5 - Added rapids-shell integration with Unified JDBC Driver to R3.4.1 - Added NOTE to the User Authentication project noting that this is currently not committed to the R3.5 release |

# Release Approval Process

The following describes the approval process that will be followed for each of the releases documented in this plan.

- Development Plan - the Development plan (this document) reflects the plan to deliver the features that were agreed to in discussions between Development and the Field team.   This document will be signed off by Development and the Field, and will be updated as needed, for example, to update the release schedule.  Any updates will need to be signed off.

- Feature (External) Specifications – a Feature Specification provides details on how a feature (or set of related features) will be exposed to the end-user.   A Feature Specification will generally not include details on the internal implementation.  The goal of these documents is to make certain that the Field team understands what is to be delivered and to resolve any issues before Development starts the actual implementation.   Any changes that come about to the Feature Specifications as part of this sign-off could impact the Development Plan, in which case the Development Plan will be updated and any changes signed off.  The Feature Specification should be sufficiently detailed to allow the Field team to design the Acceptance tests.  The Feature Specification will be signed off by both Development and the Field.

- Acceptance Test Document – this will be a document or s/sheet prepared by the Field to describe a set of tests for verifying that the features delivered meet the Field’s expectations.   This document will be reviewed and signed off by Development which will ensure that the tests are in sync with the feature(s) being delivered.   If there are questions about how to test specific features, then Bev and/or the developers will be available to provide help and guidance.

- Acceptance of Release – After Development has successfully completed QA for a release, Development will deliver the release to the Field for Acceptance testing.  The Release will include the final set of manuals and Release Notes, which the Field will also review and also sign off on.  At this time the Field will run their Acceptance tests, and then sign off on the Acceptance Tests when they are satisfied with the Release.   If problems are found during the Acceptance testing that need to be fixed, then this phase will get repeated once the fix has been completed and the release QA’d again with the fix(es).

# 4.	Release Plan

The diagram below shows an overview of the releases covered by this document:

## 4.1	Release 3.3.1

Delivery date: February 15th, 2018

### 4.1.1	Delimited File Support – Phase 1

#### 4.1.1.1	Hadoop Connector

Support for the following options when reading delimited files from HDFS:

- DELIMITER

- TERMINATOR

- ENCLOSED_BY

- ESCAPE_CHAR

#### 4.1.1.2	RapidsSE

Support for the following options when reading loading files into RapidsSE:

- DELIMITER

- TERMINATOR

- ENCLOSED_BY

- ESCAPE_CHAR

### 4.1.2	Hadoop csv Connector: Hive-style partitioning

The Hadoop csv Connector will support Hive-style partitioning, so that in the case where the query predicate includes part of all of partitioning key(s), the Connector will only read the corresponding partition data files instead of all the data files for the table.  A new PARTITION_BY clause will be supported when defining the table schema:

PARTITION BY VALUE ON (column[,column] … [,column])

For example:

CREATE CONNECTOR csv TYPE HADOOP WITH hdfs='hdfs://localhost:9000', format=’csv’

CATALOG *

SCHEMA *

TABLE user

WITH file='/data/user’

USING (

userid     INTEGER,

first_name VARCHAR,

last_name  VARCHAR,

address1   VARCHAR,

address2   VARCHAR,

city       VARCHAR,

zip_code   VARCHAR,

state      VARCHAR,

region     VARCHAR,

country    VARCHAR

) PARTITION BY VALUE ON (region, country);

This table will be stored in HDFS as:

/data/user/region=North America/country=US

/data/user/region=North America/country=CA

/data/user/region=South America/country=BR

/data/user/region=South America/country=ME

For a query like:

SELECT * FROM user WHERE region = ‘South America’ and country in (‘BR’, ‘ME’);

The connector should be able to utilize the predicates and read only the data files under the following two HDFS folders:

/data/user/region=South America/country=BR

/data/user/region=South America/country=ME

NOTE:  The data files will not include data for the region and country columns (this is the case with Hive).  In the query above, the Connector would return all of the columns, including the region and country columns, and the Connector would supply the values for the region and country columns (for this query the region column would return ‘South America’ and the country column would return ‘BR’ or ‘ME’).

## 4.2	Release 3.4

Delivery date:	April 24th, 2018

### 4.2.1	Delimited File Support Phase 2

The handling of the following options has been changed in the RapidsSE Loader and the Hadoop Connector:

- ENCLOSED_BY:

  - The default has been changed to no enclosing characters

  - All data types can now be optionally enclosed

  - ENCLOSED_BY has been extended to allow for two characters, where the first character will define the start of the enclosing, and the second character will define the end of the enclosing

- DATE_FORMAT – this is a new option to configure how the date portion of timestamps are formatted

- The handling of NULL values has been updated

### 4.2.2	Connectors: SCHEMA_METADATA

The MemSQL, Oracle, Postgres and Generic JDBC Connectors now support the SCHEMA_METADATA option which allows the user to dynamically update the set of tables being accessed by the Connector.

### 4.2.3	REFRESH CONNECTOR

The user can now refresh the metadata for a single Connector using the “refresh connector” command

### 4.2.4	CREATE AS SELECT

Support has been added to allow the user to automatically create a table based on the result set of a query and to have that result set inserted into the table

### 4.2.5	Support for Prepared Statements

The RapidsDB JDBC Driver has been extended to support Prepared Statements.

### 4.2.6	Rapids-shell v2

The major change will be to decouple the rapids-shell from the RapidsDB Execution Engine by using JDBC as the interface to the RapidsDB Execution Engine.  This will allow the rapids-shell to be run from any Java-compliant platform.   Refer to the “Rapids-shell v2 Feature Specification” for further details on the changes.

### 4.2.7	SE: TPC-H SF10000 Feasibility Study

Complete a feasibility study of setting up a TPC-H SF10000 database in SE.  The plan for the study is to create the lineitem table (60 billion rows) in SE along with the standard TPC-H indexes, and then perform a series of simple queries (not TPC-H queries) to verify that we can successfully query the lineitem table at this scale.

## 4.3	Release 3.4.1

Target Delivery date:	June 30th, 2018

### 4.3.1	Hadoop Connector – Support for string function predicates

The Hadoop Connector is not currently handling string predicates on the columns used for Hive-style partitioning.   For example:

SELECT * FROM T WHERE UPPER(region) = ‘NORTH AMERICA’;

The Hadoop Connector will now recognize string functions and for string functions that the Hadoop Connector supports, the string function will be applied before looking for matching partitions.   For any string functions that are not supported the Hadoop Connector will return the data from all partitions and the RDP Execution Engine will apply the filtering using the specified string function(s).

### 4.3.2	Hadoop Connector – WRITE Interface Phase 1

#### 4.3.2.1	INSERT Support

The Hadoop csv Connector will allow a user to write data to an HDFS csv file by supporting the INSERT statement.  The user will be able to issue an INSERT or INSERT … SELECT statement where the target table for the INSERT operation is a table managed by the Hadoop csv Connector.

4.3.2.1	CREATE and DROP TABLE

### 4.3.3	TRUNCATE

Provide support for TRUNCATE in RapidsSE, and in the following Connectors: MemSQL, Postgres, Oracle and the generic JDBC Connector

### 4.3.4	Rapids-shell Integration with the Unified JDBC Driver

#### Enhance the rapids-shell to support the Unified JDBC Driver.  This will allow the user to submit requests directly to any back-end data source using the JDBC Driver associated with any JDBC-based Connectors that have been created by the user (MemSQL, Oracle, Postgres, Greenplum, or the generic JDBC Connector), bypassing RapidsDB completely.   By default, all requests will get routed to the RapidsDB JDBC Driver, and in this case the rapids-shell will operate without any changes from the prior release.   A new command, “USE CONNECTOR <connector name>”, is supported which allows the user to specify that all future commands are to be sent directly to the JDBC Driver associated with the specified Connector.  The user can switch between any of the JDBC Drivers associated with the defined Connectors.  The user can also switch back to using the RapidsDB JDBC Driver by specifying the command “USE CONNECTOR RAPIDS;”.   All of the supported rapids-shell commands, such as SHOW TABLES, SHOW INDEXES, DESCRIBE TABLE and DESCRIBE INDEX, can be used after entering a “USE CONNECTOR” command.   This feature will allow the user to submit queries directly to a back-end data source that are not supported by RapidsDB, such as queries with non-standard data types (eg for spatial data).  When handling non-standard data types the rapids-shell will display the data using the toString() method from the JDBC class associated with the non-standard data type (which would be provided by the native JDBC Driver that was used for sending the request).

The Hadoop csv Connector will allow the user to dynamically issue a CREATE TABLE or DROP TABLE statement.  The details for this support and how the schema metadata will be persisted are TBD.  With this support, the user will also be able use CREATE TABLE AS SELECT where the table is being managed by the Hadoop Connector.   It is likely that this feature will be released after the INSERT support has been completed, in which case depending on the timing it would either get released as R3.4.2, or it will get included with R3.5.

## 4.4	Release 3.5

Target Delivery date:	August 31st , 2018

### 4.4.1	Execution Engine Performance Improvements – Phase 1

This is a placeholder for work items that will need to be prioritized as a result of the Execution Engine Performance Evaluation being done as part of Release 3.2.   This work could impact other items currently planned for this release.  Below are three specific planned improvements:

#### 4.4.1.1	Hash Map Improvement

The RapidsDB Execution Engine creates hash maps when doing join processing, and these maps can end up being large when we are joining a very large number of rows.   The hash maps are implemented as standard Java hash maps which are not memory efficient and have a limit of 2B entries, which will be a problem for queries on large datasets such as SF1000.   We need to have a more efficient hash map which has no memory limitations, and which have better performance than standard Java hash maps.

#### 4.4.1.2	Move Major Data Structures Off-heap

A key goal of the performance work for this release is to move the major internal data structures (such as hash maps and row data) off the Java heap so that we can avoid the costly overhead of Java Garbage Collection.

#### 4.4.1.3	.Resource Framework

The Resource Framework is an internal sub-system within the RapidsDB Query Executor that coordinates query load with available machine resources to optimize resource usage and prevent "thrashing".

Currently, RapidsDB executes queries on a "greedy" first-come, first-served basis. Queries are executed as soon as they are presented to a query executor ("DQC"), restricted only by the "maximum number of concurrent queries" setting specified at system startup. The latter is not sufficient for good resource utilization because queries vary widely in their resource requirements; a dozen small queries might easily leave the machine mostly idle while the same number of "monster" queries could seriously overload it.

The resource management code will analyze queries to estimate their resource requirements. Ideally, queries (or parts of them) are then dynamically scheduled for execution with the goal of keeping the machine fully occupied but not overloaded. This is a complex task, especially in a federated query system where it may be difficult or impossible to produce accurate resource estimates. A baseline goal is simply to avoid memory overload.

The information used to calculate resource requirements is a subset of that used for cost-based optimization of queries, so the architecture should be designed to support both of these functions. Resource management is also closely associated with caching, since caching strategy is resource-driven by definition. Query scheduling and cache-eviction policies need to be designed to work smoothly together, especially in the case of large-scale iterative calculations (e.g. ML queries).

Since federated data sources may offer only limited information, the system must assume varying confidence levels and the design should at least contemplate the ability to adjust and/or re-optimize dynamically. Ultimately the system needs to be able to schedule and manage queries (or parts of them) dynamically. This, in turn, relates to query process tracking and management ("track/hold/cancel" capabilities), which is not part of this release.

Finally, we need to keep in mind the potential need to cooperate with cluster-level resource management frameworks (e.g. YARN) which may dynamically affect the amount of available machine resources.

### 4.4.2	SE Integration with New Execution Engine

This is the work required to provide the optimal interface between the new RapidsDB Execution Engine and the data managed by RapidsSE, to minimize any latencies involved in accessing the SE data.  As part of this work, we will need to review and improve the SE threading model for performance improvements in conjunction with the new Execution Engine.

### 4.4.3	Query Caching

"Query caching" refers to saving a temporary copy of a query result in memory, allowing it to be reused without re-running the query. This may be the result of an entire query or just some useful part of a query. This can increase performance because reusing a cached result is often much faster than executing the query again.

The logic for query caching can be separated into two distinct aspects: 1) deciding which queries or parts of queries are likely to be reused, and 2) determining whether a cached result should be maintained in the cache or removed ("evicted") to make room for more useful results.

Obvious candidates for caching include subqueries defined using the WITH clause (or other non-materialized views) which are used repeatedly within the main body of a query. Other caching candidates must be found by query analysis. For example, in TPC-H #11:

SELECT ...

FROM PARTSUPP, SUPPLIER, NATION

WHERE ps_suppkey = s_suppkey AND s_nationkey = n_nationkey AND n_name = 'GERMANY'

HAVING SUM(ps_supplycost * ps_availqty) >

( SELECT ...

FROM PARTSUPP, SUPPLIER, NATION

WHERE ps_suppkey = s_suppkey AND s_nationkey = n_nationkey AND n_name = 'GERMANY' )

...

The complex join and filter in the main body of the query is duplicated in the subquery. If this duplication can be detected, the result of the duplicate operations can be cached and reused, resulting in a significant performance benefit.

Other important caching candidates are less obvious. A common scenario is a fully distributed join, where each node sends a request to every other node to execute a certain (usually partial) query. Each node will receive an identical request from every other node. Caching the result rather than re-executing the query can produce a substantial performance benefit.

An intelligent cache eviction strategy is also important. For example, in the distributed join scenario just discussed, the cached query result is of very high value initially, but once it has been returned to every other node, its value drops substantially. This differs from a generic cache eviction policy (e.g. LRU caching).

Another aspect is the need to integrate the cache logic with transaction handling, particularly for federated queries. A given cached result can only be used by a query if the two are associated with the same (or a compatible) transaction context. Initially any query caching will follow a conservative strategy with respect to transaction context.

### 4.4.4	User-Defined Functions (UDFs)/ User Defined Types (UDTs) Support – Phase 1

The plan is to allow internal Field engineers to define UDFs and UDTs using Java.  Full externalization of this support to allow customers and third parties to develop UDFs and UDTs will be delivered in R3.6.

### 4.4.5	Full OUTER JOIN

Provide support for FULL OUTER JOIN.

### 4.4.6	User Authentication – Phase 1

Provide user-level authentication to control access to the system via rapids-shell or JDBC.  This work item is still being planned and is subject to change based on the final plans, resources and timing.  The current proposal for Phase 1 is to support the ability to create users with their associated passwords and store this information in Zookeeper.  Access to the system through either the rapids-shell or JDBC will require the use of a user name and password.   The system will be designed to allow for supporting other authentication models in the future such as LDAP.

NOTE:  This feature is still under discussion within the core development team and at this time is not fully committed to the release.   More work needs to be done to fully specify what would be supported and then resources need to be evaluated to see what impact, if any, supporting this feature would have on Release 3.5.

### 4.4.7	TPC-H SF1000 Phase 1

Support the ability to run a TPC-H SF1000 benchmark against RapidsSE.  One known area of concern is join ordering, which will not be addressed in R3.5, and so we will still need to manually set the join order for some of the queries.

NOTE: In order to be able to run an SF1000 benchmark we will need access to systems with an aggregate total of 2.5TB of memory.  The shared memory segment used by RapidsSE must be the same size on each node that RapidsSE is running on.

### 4.4.8	Hadoop Connector – WRITE Interface Phase 2

#### 4.4.8.1	CREATE and DROP TABLE

The Hadoop csv Connector will allow the user to dynamically issue a CREATE TABLE or DROP TABLE statement.  The details for this support and how the schema metadata will be persisted are TBD.  With this support, the user will also be able to use CREATE TABLE AS SELECT where the table is being managed by the Hadoop Connector.

## 4.5	Release 3.6

Target Delivery date:	December 31st , 2018

### 4.5.1	UDF/UDT Support Phase 2

Allow customers and third parties to create UDFs and UDTs

### 4.5.2	Analytic Windowing

The syntax proposed below defines the analytic windowing support needed for the TPC-DS queries:

Syntax:

OVER (

[ <PARTITION BY clause> ]

[ <ORDER BY clause> ]

[ <ROWS or RANGE clause> ]

)

<ROWS or RANGE clause> ::=

{ ROWS | RANGE } <window frame extent>

<window frame extent> ::=

{   <window frame between>

| <window frame preceding>

}

<window frame between> ::=

BETWEEN <window frame bound> AND <window frame bound>

<window frame bound> ::=

{   <window frame preceding>

| <window frame following>

}

<window frame preceding> ::=

{   UNBOUNDED PRECEDING

| < unsigned literal > PRECEDING

| CURRENT ROW

}

<window frame following> ::=

{   UNBOUNDED FOLLOWING

| <unsigned literal> FOLLOWING

| CURRENT ROW

Functions:

Aggregate Functions

•        AVG

•        COUNT

•        MAX

•        MIN

•        SUM

•        STDEV

Ranking Functions:

•        DENSE_RANK

•        NTILE

•        RANK

•        ROW_NUMBER

The following will not be supported:

Analytic Functions:

•        CUME_DIST

•        FIRST_VALUE

•        LAG

•        LAST_VALUE

•        LEAD

•        PERCENTILE_CONT

•        PERCENTILE_DISC

•        PERCENT_RANK

Regression Functions

•        REGR_AVGX

•        REGR_AVGY

•        REGR_COUNT

•        REGR_INTERCEPT

•        REGR_R2

•        REGR_SLOPE

•        REGR_SXX

•        REGR_SXY

•        REGR_SYY

### 4.5.3	ROLLUP

Provide support for the ROLLUP clause to allow execution of the TPC-DS queries that use ROLLUP.   The specific syntax and semantics are TDB at this time.

### 4.5.4	Cost-based Optimizer (Phase 1) - JOIN Order

One of the biggest performance issues with the tuning of complex queries against large datasets is the ordering of the tables in a query.  This is an extension to the RapidsDB Query Optimizer so that it can reorder the sequence of tables in a query based on a set of cost-based heuristics (eg number of rows in a table).

### 4.5.5	TPC-H SF10000 Phase 2

Support the ability to run a TPC-H SF10000 benchmark against RapidsSE using the original queries as specified in the TPC-H specification, ie without having to change the queries to deal with join ordering.

NOTE: In order to be able to run an SF1000 benchmark we will need access to the x1e.32xLarge EC2 instances on AWS due to the amount of memory needed.

### 4.5.6	TPC-DS SF1000 Phase 1

With the support being added for Analytic Windowing, ROLLUP and FULL Outer Join we should now able to run all 99 TPC-DS queries.   In order to get the maximum performance we may still need to manually tune some of the queries depending on whether there are other optimizer enhancements needed beyond the JOIN order support already planned.

NOTE: In order to be able to run an SF1000 benchmark we will need access to systems with an aggregate total of 2.5TB of memory.  The shared memory segment used by RapidsSE must be the same size on each node that RapidsSE is running on.

### 4.5.7	RapidsSE

#### 4.5.7.1	Schema Metadata Persistence

RapidsSE will persist the schema metadata so that when the RapidsSE Cluster is restarted the schema metadata will be automatically restored to the point at which the RapidsSE Cluster was stopped.

#### 4.5.7.2	Row Data Persistence

RapidsSE will persist the row data so that when the RapidsSE Cluster is restarted the row data will be automatically restored to the point at which the RapidsSE Cluster was stopped.

## 5.	Field Projects

The following is a list of projects that are being developed by the Field Team, and which will need to be coordinated with the Development Plan once the schedules and content for these projects have been finalized.

### 5.1	Parallel Loader

The Parallel Loader will require support from RapidsSE to provide the set of interfaces that will be used for loading data into and out of RapidsSE.   Initially, the data will be loaded as delimited files taking advantage of the support already provided by RapidsSE for loading delimited files.   It is expected that this set of interfaces will be enhanced as the Parallel Loader project move forward.

### 5.2	Licensing

Details TBD

Licensing will provide a mechanism to produce and manage licenses for customers.  It will enable release packages to be licensed and avoid unauthorized usage of Rapids products.  Furthermore, it will make the release packages difficult to be decompiled and thus avoid intellectual property leak and infringement.

### 5.3	Unified JDBC Driver/rapids-shell

The Field Team will be responsible upgrading the Unified JDBC Driver to match Rapids JDBC Driver changes.  The Field Team will also make any changes to the rapids-shell in order to access foreign databases from the rapids-shell using the Unified JDBC Driver, while core team will continue to evolve the rapids-shell features.  The Rapids-shell will be maintained by both teams as a single source code repository.

### 5.4	 In-database AI Phase I

It is expected that the UDF/UDT support being provided in R3.5 will allow for the integration of non-iterative functions from R and/or chosen AI/ML frameworks into RapidsDB.   Support for iterative functions will not be provided in 2018.  Details for what AI/ML functions can be supported in 2018 are TBD.  Phase I will mainly enable execution of trained models inside of RapidsDB, so that AI/ML functions can be called in SQL statements directly.

## 6.	Future Projects

The following is a list of projects that have been discussed but which are not part of the 2018 Development Plan:

- Query Management:

  - Query Tracking

  - Schedule query execution

  - Prioritize query execution

- Dynamic Cluster Management

  - Support the ability to dynamically add and remove nodes from a RapidsSE Cluster

  - Remove the requirement to quiesece the RapidsDB Cluster

- HA – recover from loss of one or more nodes

- Security:

  - Authorization eg, table-level, commands

  - Encryption

- Multi-tenancy

- Rapids R Phase 2 – support for ML functions/algorithms integrated directly into RapidsDB

- StreamDB

  - support for continuous queries

  - support for progressive queries

  - Kafka – support for computed columns

  - Exactly-once semantics

  - Recovery from failure - checkpointing

- Overflow-to-disk

- Multi-column JOIN optimization

- Hadoop Connector:

  - Hive metadata integration

  - Support for other file formats eg Parquet, ORC

- CREATE VIEW

- Grouping Sets/CUBE support – reference from Postgres: https://www.depesz.com/2015/05/24/waiting-for-9-5-support-grouping-sets-cube-and-rollup/

# 6.	SIGNOFF SHEET

Dowson Liu:							Date:

Robert LI:							Date:

Dave Cracknell:						Date:

Ray Huetter:							Date:

Jun Ma:							Date: